PSP0.1 PROJECT PLAN SUMMARY
Student: Christian de Jesús López Hernández Date: 26-04-2020
Program: ________________________________ Program#: PSP1
Instructor: Juan Manuel Gonzalez Calleros Language: JAVA
Program Size (LOC)	Plan	Actual	ToDate
Base (B)	92	_____________ / (Measured)	92
Deleted (D)	0	_____________ / (Counted)	0
Modified (D)	0	_____________ / (Counted)	20
Added (A)	150	_____________ / (T-B+D-R)	185
Reused (R)	92	_____________ / (Counted)	92
Total New and Changed (N)	150	_____________ / (A+M)	205
Total LOC (T)	250	_____________ / (Measured)	277
Total New Reused		_____________	_____________
Time in phase (min.)	Plan	Actual	To Date	To Date %
Planning	20	15	15	_________
Design	20	15	15	_________
Code	150	180	180	_________
Compile	5	5	5	_________
Test	10	5	5	_________
Postmortem	15	30	30	_________
Total	220	250	250	_________
Defects Injected		Actual	To Date	To Date %
Planning		______________	_________	_________
Design		______________	_________	_________
Code		______________	_________	_________
Compile		______________	_________	_________
Test		______________	_________	_________
Total Development		______________	_________	_________
Defects Removed		Actual	To Date	To Date %
Planning		______________	_________	_________
Design		______________	_________	_________
Code		______________	_________	_________
Compile		______________	_________	_________
Test		______________	_________	_________
Total Development		______________	_________	_________
After Development		______________	_________